HEALTHCARE REGISTRATION AUDIT

PSS Antimicrobial

Subscription form

| Author, service and contact details | Note directed to | Copy to | Comment |
| --- | --- | --- | --- |
| Michael Jacquet, Test Coordinator Smals | Software Vendors PSS AB | RIZIV/INAMI | Click here to enter text. |

CONTENT

1.	Context and general information	3

2.	Registration process	4

3.	Documentation	6

4.	Contact information	7

5.	Terms and conditions	8

# Context and general information

#### Context

An impact study of PSS Antimicrobial will take place from 21/12/2025 till 20/12/2026. In order to allow any doctor to participate in this study, regardless of which software package he/she is using, it is necessary for software vendors to integrate PSS Antimicrobial. This will be done in 2 steps:

- Step 1: The first wave (lasting from 21/12/2025 till 20/03/2026) will make use of integration with SSO to the Web application.

- Step 2: the 2nd , 3rd and 4th wave of the study (between 21/03/2026 till 20/12/2026) will make use of PSS Antimicrobial which is fully integrated in the software packages and which implies exchange between the EPD and PSS : (i) exchange of structured patient information from EPD to PSS and (ii) exchange of structured dosage for chosen medicinal treatments, from PSS to EPD.

The scope of this registration concerns step 2.

#### General information

- We have chosen to do all our communication around the registration (preparations/conducting the registration/reporting) in English. However, you are free to answer us in your own language (NL/FR).

- The registration period is set for 02/03/2026 to 06/03/2026. Furthermore, the second week of March has been allocated for re-testing.

- The possible days for the functional audits are each Monday, Tuesday, Thursday and Friday between 9:00 and 17:00. The audit is expected to last 1 hour per software. When requesting an appointment a specific timeslot will be provided.

- The procedure is dependent on the chosen integration solution.

  - FHIR API: Registration Tests are executed in an online audit session with Smals during the periods indicated above. Inscription is mandatory and includes choosing 3 timeslots.

  - Web Component: A recorded demo of the predefined scenario’s is sent to Smals for validation. Please submit the recording to healthcare-registration@smals.be, ensuring that "PSS_AB" + “[software vendor name]” is included in the subject line. The submission deadline is 28/02/2026. Inscription is mandatory, but no timeslot needs to be chosen.

  - Hybrid: A combination of both procedures is executed. Inscription is mandatory and includes choosing 3 timeslots.

- To start the audit session for FHIR API or Hybrid solutions, pre-registration testing is required on the eHealth FHIR test server. A successful FHIR test report needs to be shared via healthcare-registration@smals.be (ensuring that "PSS_AB" + “[software vendor name]” is in the subject) before the start of the registration audit. If the pre-registration testing is not executed, the registration audit cannot start. 
In case the vendor is not yet registered, he/she can do this via the following link: Registration FHIR Test Server.

- Software providers are expected to subscribe for registration and submit their subscription form by 16/01/2026, regardless of the chosen solution (FHIR API or Web Component).

- The initial registration session is free of charge. However, in case of failure, registration for a new audit will incur a fee (@255 EUR / criterium), with a total maximum of 3060 EUR ex. TVA. 
Please note that if the first criterium is not passed, registration will immediately be stopped, and a new session will have to be planned.

- By subscribing to the registration audits, regardless of the chosen solution, the vendor agrees with the terms and conditions of the registration audit process (see chapter 5).

# Registration process

To register, the information below must be completed, and the form should be signed and sent to healthcare-registration@smals.be with the subject line "PSS_AB - Subscription registration" + “[Software vendor name]”, by 16/01/2026. 
A confirmation of registration will be sent in reply.

- The software

Click here to enter text.

- The software vendor

Full legal company name (as officially registered):

Click here to enter text.

Registered office address (street, number, postal code, city, country (if outside Belgium)):

Click here to enter text.

Company registration number (or VAT number):

Click here to enter text.

Invoicing email address

Email address of your company’s finance department, or the address where any future invoices (if applicable) should be sent. Invoices will be sent by INAMI via email.

Click here to enter text.

- The selected integration method

☐ FHIR API 
The software is subject to the registration tests performed together with Smals.

☐ Web Components
The software is subject to the registration demo. The recorded demo, in which the vendor showcases the coverage of ALL required criteria, is sent for validation to Smals.
Please use the .mp4 format no moving GIFs!

☐ Hybrid, specific:

If you use the combination of the two integration methods mentioned above, clearly state in the text section what part of the software is integrated how.

- The contact person(s)

Name & family name Click here to enter text.

Role Click here to enter text.

E-mail address Click here to enter text.

- Three preferred dates for the audit (only for integrations with Web API or hybrid solutions)
Options are Monday, Tuesday, Thursday or Friday between 02/03/2026 and 6/03/2026.
A timeslot between 9:00 and 17:00 will be assigned.
The audit is expected to last 1 hour.

Please highlight the preferred dates.

| March |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Lun | Mar | Mer | Jeu | Ven |  |
| 2 | 3 | 4 | 5 | 6 |  |
| 9 | 10 | 11 | 12 | 13 |  |
| 16 | 17 | 18 | 19 | 20 |  |
| 23 | 24 | 25 | 26 | 27 |  |
| 30 | 31 |  |  |  |  |

Smals reserves the right to allocate one slot to you based on (i) first come/first serve basis, and (ii) availability. When none of the preferred dates is available, Smals will contact you to select another date and timeslot.

# Documentation

All business and technical information is available on GitHub - smals-belgium/shared-prescription-search-support.

Please note that the PSS Antimicrobial Acceptance Environment is fully ready for use, and that the documentation on acceptance criteria has been shared.

# Contact information

For further information regarding the audit, you may contact healthcare-registration@smals.be (please include the acronyms "PSS_AB - Subscription registration" + “[Software vendor name]”).

For technical questions regarding the PSS AB service, please send your inquiries to integration-support@ehealth.fgov.be .

# Terms and conditions

#### IMPORTANT – Commitments related to the registration test

Validation of the implementation of the functional and modular criteria implies that:

- The software vendor (i.e. the validated software package, including its future versions) commits to comply with the relevant documentation and conditions, including:

  - The functional and technical cookbooks

  - Terms of use (business and technical documentation, quotas, etc.)

  - Legal provisions and deliberations

- The software vendor guarantees that any changes made after the audit do not affect the validated functionalities.

- The software vendor commits to publish and deploy the audited version to ALL users no later than 20/03/2026 after passing the registration test. An option must be foreseen to put the functionality on or off by the software vendor.

- The software vendor agrees to maintain the validated version, and to implement future updates required by subsequent iterations of the services. Additional audits may be organised to verify compliance with future evolutions, and the software vendor commits to participate in these.

#### Non-compliance and consequences

- In case of suspected non-compliance with any of the above commitments, project governance may request a new audit, or the software vendor himself can ask for a new audit.

- The registration status may be revoked if it is established that:

  - The software no longer complies with the validated criteria,

  - Or the terms of use of the services are not (or are no longer) respected.

- Such cancellation can occur based on a formal complaint submitted by the eHealth Platform and/or its partners (e.g. NIHDI, NIC, etc.) and requires a formal decision by NIHDI and FPS Health or the Agreements Committee of the relevant healthcare provider group.